Sprint 1 Report

Product: Loops

Team: Loopers

October 23, 2016

**Actions to stop doing:** Stop meeting Monday afternoons, because the entire team cannot be present at that time.

**Actions to start doing:** Start estimating time commitments better in order to accommodate for more/less user stories assigned to team members.

**Actions to keep doing:** Continue to meet 3 times a week to keep up-to-date about each others’ progress.

**Work Completed:**

* As a developer, I want to familiarize myself with Android Studio so that I can add features efficiently
* As a developer, I want to implement the Google Maps API so that I can improve the routing feature.
* As a designer, I want to create a logo so that I can have an image to represent the application.
* As a user, I would like to be able to convert my distance between miles and kilometers so that I can view my distance in unit that I am more comfortable with.

**Work Not Completed:**

* As a runner, I want to be able to see the distance I traveled so that I can keep track of how much I’ve run.
* As a hiker, I want to be able to choose my route so that I can pick the most scenic one.
* As a runner, I want to be able to time myself so that I can keep improving my pace.

**Work Completion Rate:**

* 4 User Stories completed
* ~30 Work hours
* 15 days in Sprint 1
* 