Sprint 2 Report

Product: Loops

Team: Loopers

November 6, 2016

**Actions to stop doing:** As individuals we need to start tasks earlier, so we can find and fix problems earlier.

**Actions to start doing:** Start estimating time commitments better in order to accommodate for more/less user stories assigned to team members. Do research early on in sprint, so to catch complications early on.

**Actions to keep doing:** Continue to meet 3 times a week to keep up-to-date about each other's’ progress. Continue communicating.

**Work Completed:**

* As a user, I would like to be able to drag and drop my route so that I can customize my route.
* As a hiker, I want to be able to choose my route so that I can pick the most scenic one.
* As a hiker, I would like to know what altitude I'm at and if my hiking trail will go up in altitude, so I can prepare accordingly before I go on the hike.
* As a runner, I would like to be told audio directions, so I don't have to look at my phone map as I run.
* As a biker, I like to be able to listen to music, it helps me concentrate.
* As a blogger and runner, I like being able to share how much I ran today, so I can motivate others to get active.

**Work Not Completed:**

* As a person that succeeds with positive reinforcement, I would like to gain achievements so I can stay motivated.

**Work Completion Rate:**

* 6 User Stories completed
* ~40 Work hours
* 15 days in Sprint 2

